Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID39799 |
| Project Name | Cleantech: Transforming Waste Management With Transfer Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Setup & Preprocessing | USN-1 | As a developer, I want to load and explore the dataset so I can understand its structure and requirements. | 2 | High | Kasa Roshini |
| Sprint-1 | Dataset Setup & Preprocessing | USN-2 | As a developer, I want to apply image preprocessing and augmentation to improve model performance. | 3 | High | Kasa Roshini |
| Sprint-2 | Model Building with Transfer Learning | USN-3 | As a developer, I want to fine-tune a pre-trained CNN (ResNet50/VGG16) on the WBC dataset. | 5 | High | Kasa Roshini |
| Sprint-1 | Model Evaluation | USN-4 | As a developer, I want to evaluate the model using test data and visualize the confusion matrix. | 3 | High | Kasa Roshini |
| Sprint-3 | Web App Development | USN-5 | As a user, I want to upload a blood cell image and receive a classification result. | 4 | Medium | Kasa Roshini |
| Sprint-3 | Web App Development | USN-6 | As a user, I want the interface to show prediction probability and WBC type for interpretability. | 2 | Medium | Kasa Roshini |
| Sprint-4 | Final Testing and Deployment | USN-7 | As a developer, I want to test the model on unseen data to verify its robustness. | 3 | High | Kasa Roshini |
| Sprint-4 | Final Testing and Deployment | USN-8 | As a developer, I want to deploy the Flask app for public demonstration and testing. | 2 | Medium | Kasa Roshini |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 5 Days | 01 July 2025 | 5 July 2025 | TBD | TBD |
| Sprint-2 | 8 | 5 Days | 6 July 2025 | 10 July 2025 | TBD | TBD |
| Sprint-3 | 6 | 5 Days | 11 July 2925 | 15 July 2025 | TBD | TBD |
| Sprint-4 | 5 | 5 Days | 16 July 2025 | 20 July 2025 | TBD | TBD |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts